SPRINT 6: DOCKER & CONTAINER DEPLOYMENT

Progress Documentation | Cloud Resume Challenge

Status: The Dockerized Prime Path portfolio is running on EC2 and the user confirmed public browser access. Terraform + Docker integration, final repository documentation, GitHub push, and sprint review remain.

# 1. Sprint objective

Containerize the static portfolio, run it locally, publish the image to Docker Hub, deploy it to the existing AWS EC2 instance, and validate public HTTP access.

# 2. Environment and artefacts

| Application | Static HTML/CSS/JavaScript in frontend_2/ |
| --- | --- |
| Container web server | Nginx |
| Docker Hub image | firelace386/cloud-resume:latest |
| EC2 instance | firelace-nginx-server, Ubuntu |
| Private IP at deployment | 10.0.0.87 |
| Public IP at validation | 3.91.53.204; may change after stop/start |
| Container | cloud-resume-web |
| Final port mapping | EC2 host port 80 → container port 80 |
| Public URL tested | http://3.91.53.204 |
| Earlier local URL | http://localhost:8080 |

# 3. Achievements

Set up Docker Desktop on Windows and used Linux containers.

Created a Dockerfile based on nginx:latest. It copies the site into /usr/share/nginx/html, copies portfolio.html to index.html, documents container port 80 with EXPOSE, and runs Nginx in the foreground.

Built the cloud-resume-portfolio image and confirmed the local site at http://localhost:8080.

Used Docker Compose to build and run the service and inspected container status and logs.

Tagged the Compose image as firelace386/cloud-resume:latest, pushed it to Docker Hub, removed the local registry tag, and pulled it again to verify registry retrieval.

Installed and used Docker on EC2. Pulled firelace386/cloud-resume:latest successfully.

Verified the EC2 pull digest matched the pushed image: sha256:15f651e7ea8ddc2a665e3006eeccb557a68e9b52b4e52650e04a15feaf304abe.

Diagnosed the host Nginx port-80 conflict, stopped host Nginx, verified port 80 was free, and recreated the container with -p 80:80.

Confirmed the container was running with 0.0.0.0:80->80/tcp, received HTTP 200 OK from curl, verified the Prime Path HTML, and confirmed the public website worked in a browser.

# 4. Problems encountered and resolutions

Docker Hub push failed initially. The repository/authentication was not ready. The repository was created and the user logged in, after which the push succeeded.

Docker socket permission denied. docker ps without sudo could not access /var/run/docker.sock. sudo docker ... worked. Continue using sudo for now.

Host port 80 was occupied. sudo ss -ltnp '( sport = :80 )' showed host Nginx listening on IPv4 and IPv6. curl showed the default Welcome to nginx page. Host Nginx was stopped and the Docker container took port 80.

Public access to port 8080 failed. Inbound 8080 was not confirmed in the EC2 security group. We moved the app to standard HTTP port 80 instead of relying on a new public port.

EC2 public IP changed after lifecycle actions. A normal EC2 public IPv4 address can change after stop/start. Recheck the address before relying on saved links.

systemctl showed a unit-file warning. The Nginx stop succeeded despite the warning that the service unit/configuration changed on disk. The warning has not yet been investigated further.

# 5. Important commands

Check who listens on port 80

sudo ss -ltnp '( sport = :80 )'

Inspect host Nginx

sudo systemctl status nginx

Stop host Nginx

sudo systemctl stop nginx

Stop and remove the old container

sudo docker stop cloud-resume-web
sudo docker rm cloud-resume-web

Run published image on port 80

sudo docker run -d -p 80:80 --name cloud-resume-web firelace386/cloud-resume:latest

Check containers and port mapping

sudo docker ps

Check HTTP headers

curl -I http://localhost

Check returned page HTML

curl -s http://localhost | head -n 15

List running and non-running containers

sudo docker ps -a

# 6. Technical takeaways

An image is the packaged application environment; a container is an instance created from that image.

Tagging names an image for use. Pushing uploads it to a registry; pulling retrieves it on another machine.

The image reference firelace386/cloud-resume:latest includes the Docker Hub namespace, repository, and tag.

The -p HOST_PORT:CONTAINER_PORT option publishes a container port through the host. Here, -p 80:80 maps EC2 port 80 to container port 80.

EXPOSE 80 documents the intended container port; it does not publish the host port by itself.

Only one process can bind the same host IP/port combination. Host Nginx and Docker's port-80 mapping conflicted.

Public access depends on several layers working together: the app/container, Docker port mapping, EC2 security group, routing, and current public IP.

Docker port publishing and the AWS security group are different controls. The security group allows inbound traffic to EC2; Docker forwards traffic to the container.

HTTP 200 OK plus the expected Prime Path HTML confirmed the container was serving the correct site.

Docker commands currently require sudo on this EC2 host. Docker socket access is highly privileged, so do not casually change group membership.

# 7. Verified final state

Host-level Nginx service is stopped but remains installed.

cloud-resume-web is running from firelace386/cloud-resume:latest.

Docker reports 0.0.0.0:80->80/tcp and [::]:80->80/tcp.

curl -I http://localhost returned HTTP/1.1 200 OK with Server: nginx/1.31.6.

The HTML response contains the title Prime Path — Portfolio.

The user confirmed public browser access at the recorded EC2 public IP.

# 8. Remaining tasks

Remove the unused container named cloud-resume if it is still present: sudo docker rm cloud-resume. It was in Created state and was not running.

Recheck the EC2 public IP before reusing the public URL.

Review Terraform and choose a repeatable way to automate Docker deployment.

Verify the security group allows inbound TCP 80 and restricts SSH TCP 22 to the current public IP /32. Remove any temporary public 8080 rule if one was added.

Add the final architecture, commands, validation evidence, limitations, and cost/cleanup notes to the repository documentation.

Commit and push Sprint 6 documentation to GitHub, then complete the sprint review.

# 9. Screenshots to capture and save

Capture the command and result together where possible. Never expose AWS access keys, passwords, tokens, private keys, or other credentials.

01 — Dockerfile: Show FROM, COPY commands, EXPOSE 80, and the Nginx CMD.

02 — Local site: Browser showing the portfolio at http://localhost:8080.

03 — Compose status: docker compose ps or equivalent showing the service and 8080:80 mapping.

04 — Docker Hub repository: Repository page showing firelace386/cloud-resume and the latest tag.

05 — Successful image push: Terminal showing docker push completion and the image digest.

06 — EC2 image pull: Terminal showing sudo docker pull and the matching digest.

07 — Port conflict diagnosis (optional): ss output showing host Nginx on port 80 and/or the default Welcome to nginx page.

08 — Final EC2 container: sudo docker ps showing cloud-resume-web and 0.0.0.0:80->80/tcp.

09 — HTTP validation: curl -I http://localhost showing HTTP 200 OK and HTML output showing Prime Path — Portfolio.

10 — Public website: Browser showing the working portfolio and the public URL in the address bar.

11 — Terraform security group: Terraform or AWS console evidence for HTTP 80 and SSH 22 restricted to your current public IP /32; hide unrelated sensitive details.

# 10. Suggested evidence folder and filenames

Save evidence under docs/sprint-6/evidence/ in the repository.

01-dockerfile.png · 02-local-portfolio.png · 03-compose-status.png · 04-dockerhub-repo.png · 05-image-push-digest.png · 06-ec2-image-pull.png · 07-port-conflict.png · 08-ec2-container-port80.png · 09-http-validation.png · 10-public-portfolio.png · 11-terraform-security-group.png

# 11. Architecture summary

Browser → EC2 public IPv4 → AWS security group inbound TCP 80 → EC2 host port 80 → Docker port mapping 80:80 → Nginx inside cloud-resume-web → static portfolio files.

Note: IP address, instance status, and container state can change. Verify current values before using them in the final README or presentation.